**Process book Connect – Michael Hu**

**Day 1:**

Proposal + basic sketches. Swipe function, activity, search for activities and profile function.

Link the swipe-function with activities?

**Day 2:**

Design document is finished. ViewControllers are named and the first prototypes of the structs are done.

API research done, but difficult to get the correct request, because there are only like 100 available activities. So I decided with help of Emma to use the swipe function to swipe for interesting activities and remove the search function of activities, because there are not that many suggestions yet when you for example search for activiteiten sort “actief” you will only get 2 hits.   
So it’s nicer to swipe trough all the activities and when you like an activity it will come into your “liked activities list” where you can confirm participating.

After participating you (can) ‘will automatically’ connect with other participants and become friends.

Further I will begin with making the prototype in Xcode.

**Day 3:**

Today I started with the prototype and I almost finished the prototype of the front end. I decided not to make the app tiltable because the swipe function is not possible in horizontal mode.

The swipefunction with animations are finished and the login and signup screen is also done.

Also I changed the ActivitiesTableViewController to a normale UIViewcontroller with a TableView inside, for the looks and the create new activity button.

**Day 4 (11 – 06 – 2018):**

I finished the front end of my app for now. I want to implement a scroll view but I haven’t done that yet, because I wanted to connect my app with firebase first. That’s done and Users can now create new accounts with their e-mail and log in.

I made the design better after watching several videos about how to create a good design for an application. Without too much distraction but also not too boring.

**Day 5 (12-06-2018):**

Today I realized I didn’t made the detailed view of the Activities yet, so I finished the front end of that view controller. Further I implemented error messages in the login en signup viewcontroller which are completely finished right now. Users will login if passwords matches with accounts.

I also connected the CreateActivityViewController with firebase. When users are logged in they can create activities which are being send to Firebase.

Users can choose from categories trough a PickerView and I had some problems with uploading the date input from users via UIDatePicker. I had to change the format from date to String.   
So for now my CreateActivityViewcontroller is also finished. If I have time I want to also give the users the possibity to upload images and I want a scroll view to fit more things on the ViewController.

**Day 6 (13 juni 2018) :**

I updated my CreateActivityViewcontroller to a scroll view because I needed to get more info from users. Further I managed to retrieve the activities from Firebase to my application and present the titles in the ActivityTabelViewcontroller and when you click on it you will be directed to the ActivityDetailViewcontroller with the full information of the activity.

**Day 7 (14 juni 2018)**

Today I managed to implement the imagepicker to let users pick a profile image for their profile. I also fixed some bugs with the keyboard and navigation bars. I added a navigation controller to the ActivitiesTableViewController.

Also there was a bug with the swipe function with resetting the animation that’s also fixed

**Day 8 (18 juni 2018)**

Problems with saving the image to Firebase, because the metadata option is updated in the new podfile… I almost finished the back end of the profile tab and the Edit profile page. Users can now complete their profile with names phonumbers etc, but I need to fix the imageuploading for total completion.

I tried to finish the swipe viewcontroller, but I had the problem that I couldn’t save all the data from my snapshot from firebase into a variable. Everytime the variable is nil… I m not using a tableview so I don’t know how to fix it.

Further I have problems with the firebase structure of my data, because users have to be able to swipe all acitivties. And the way I was uploading (creating) to my database before with every activity linked to the UID of the user , it was not possible to retrieve these activities to everybody because of the UID. So I have to think about a way to add all the activities to a place where all users have access to the activities, but also somehow link the acitivity to the creator ….

**Day 9 (19 juni 2018)**

Today I made lots of progress, I managed to almost finish the ConnectViewController. The class now fetches all activities created by users and users can swipe for each activity. The only thing is missing is that when a user likes an activity that that data is being pushed to firebase.

Also I changed my firebase datastructure because first I was using UID as childs but then it’s difficult to get all the data for all users available.

Further I decided after asking Marijn to make my friends tab controller easier by just showing all users of my app in stead of connect the users when they both participate on the same activity.

The back end of the FriendsViewcontroller and firendsDetailedViewcontroller is done. I also managed to let users upload profilepics to firebase. Now I only need to find a way to retrieve the image back to my app. Recently there has been an update so it changed a bit. You can’t download the URL link anymore like before , but that s not a big problem I think because I use the UID as profile image name so I can easily make the path myself. ” (my personal bucket storage link) + \(uid) . jpg “.

I also fixed some minor bugs like a good exit when you log out. And I added some more information to the ActivityDetailViewController. Users can now see the name of the organisor of the activity and his/her phonenumber. It was a little bit more difficult to get these information because this information was kept in another child (“Users”) instead of (“Acitivities”).